## Slide 1: Completed the Sprint 3 successfully with slight spillover, Spillover stories moved back to blocked due to missing information/input /output files from client. Team appreciated for maintain good work and staying ahead of timelines.
BRCC Principal Squad 1 :: Principal Financial Group-14th Feb 2025
Team Updates & Engagement
• Dev and QA actively working with the Dev lead and QA lead to make sure each defects and test scenarios have been well documented and any blockers are well informed. • Team has been advised to make sure every progress in the story is being documented and implemented as a mandatory practice • Tracking progress in our dedicated Sprint Board. •Soumya got onboarded on 13th Feb, received all the assets and first KT completed on 14th Feb.
Current focus
• To bring Soumya up to speed on the deliverables and start assigning tasks from Tuesday i.e., 18th Feb
• Creating the necessary stories to start working on the blocked items or start working on Wave 5 applications ( based on approval from the leadership and client).
Sunil Kumar LWD 17th Feb 2025.
Next Steps
Team Name: BRCC Principal Squad 1 |  |  | Sprint Progress |  |  | Delivery Count | 
Shaji Saleem | Scrum Master/BA |  | S.No. | Sprint | Duration | Story | Story point
Vinay Kotha | Product Owner |  | 1 | Sprint 8 | Oct 17 to Oct22, 2024 | 8 | 8
Bharath Akkena | OpenText Exstream Dev (POC) |  | 2 | Sprint 9 | Oct 23 to Nov 6, 2024 | 16 | 32
Sunil Kumar | OpenText Exstream Dev |  | 3 | Sprint 10 | Nov 6 to Nov 20, 2024 | 28 | 28
Sowndarya | OpenText Exstream Dev |  | 4 | FY25 Q2 P1 SP5 | Nov 20 to Dec 04, 2024 | 7 | 26
Soumya | OpenText Exstream Dev |  | 5 | FY25 Q2 PI SP6 | Dec 04 to Dec 18, 2024 | 14 | 31
Geetha | Java Dev |  | 6 | FY25 Q2 PI SP7 | Dec 18, 2024 to Jan 02, 2025 | 3 | 8
Kishore | QA |  | 7 | FY25 Q3 PI SP1 | Jan 02 to Jan 15, 2025 | 8 | 21
Lakshmi narayana | QA |  | 8 | FY25 Q3 PI SP2 | Jan 15 to Jan 29, 2025 | 17 | 40
 |  |  | 9 | FY25 Q3 PI SP3 | Jan 29 to Feb 12, 2025 | 10 | 39
 |  |  | 10 | FY25 Q3 PI SP4 | Feb 12 to Feb 25 2025 | 19 | 47

## Slide 2: BRCC-TD Bank
Mamatha:(HIG Project)
Completed GSDC Full stack certification module 1
Working with Sunil on Designer, objects creation, Design manager, Tables and Table properties.
Covered entire workflow from story creation to Unit testing.
Handled control file, Packing Pub file and switches.
Anil:
Implemented file validation logic for TLE and NOP using key /value checks and content modifications.
Developed element manipulation functionality to modify TLE or NOP elements based on rules.
Advised to be more vigilant on deliverables and a record of daily tasks and share it EOD.
Aditya: Nationwide
Assigned to Nationwide Project , POC assigned , KT sessions to commence soon.
Started attending daily standups
Requested tools access waiting for approval.
Team TD Bank | Skill
Anil Voddeti | Java Dev
Adtiya | Java/OpenText
Mamatha Raavi | OpenText Dev